## Slide 1: Circular Campus Resource Exchange
Intelligent, AI-Powered Circular Campus Resource Exchange and Asset Life Cycle Management System
Phase 1 proposal
SAEED ALKAABI
100063100
ALI ALAWADHI
100063186
HUMAID AL ALI
100062914
COSC 336 - Initial Plan and Requirement Gathering
Draft: 14 September 2026
Notes: Suggested presenter: SAEED ALKAABI
Our project proposes an internal campus platform that helps departments reuse available assets and track their life cycle. We will combine standard asset records and approval workflows with AI recommendations. This is our initial Phase 1 proposal. The requirements and task allocation still need group and instructor review. Today we explain the problem, our proposed scope, how we will gather requirements, and how we plan to evaluate the prototype.
Sources:
Project-September2026.pdf, pp. 1–3
Phase 1 Report Presentation announcement supplied by Saeed
Team names and student IDs supplied by Saeed on 14 September 2026

## Slide 2: The campus resource problem
Current process to validate
Departments identify surplus items locally.
Staff check records and contact other departments.
Approvals, transfers and maintenance may use separate records.
Proposed outcomes
Make available assets easier to discover.
Coordinate reuse and maintain a shared asset history.
Estimate avoided purchases and waste diversion.
Usable assets can remain idle while another department needs similar items.
Notes: Suggested presenter: SAEED ALKAABI
The brief describes a visibility and coordination problem: a university may buy new equipment while suitable equipment remains unused elsewhere. We have not yet verified how Khalifa University currently handles these activities. Our working hypothesis is that departments identify surplus items, check records, contact others, and obtain approval through separate steps. We need to validate that process. Our objectives are better visibility, accountable transfers, and traceable reuse benefits. For example, a department that needs a monitor could discover a suitable spare in another department before considering a purchase.
Sources:
Project-September2026.pdf, pp. 1–3, 7

## Slide 3: Proposed scope
Standard functions
Accounts, roles and departments
Asset listings, requests and reservations
Approvals, transfers and maintenance history
Notifications, reports and sustainability dashboard
AI functions
Asset classification and semantic matching
Ranking with explanations and user review
Sustainable-action recommendations
Natural-language assistant and generated reports
An internal web prototype for authorized campus users.
Notes: Suggested presenter: SAEED ALKAABI
The proposed product is a campus web application. Staff would list available assets and requests, approve transfers, and maintain records after delivery or repair. The baseline gives a reliable workflow. AI adds classification, matching across different wording, explanations, recommended life-cycle actions, an assistant, and narrative reports. The full brief includes all of these wider objectives. We propose starting with sample data rather than assuming access to live university systems. The technology and AI provider remain undecided. Public trading, payments and automatic procurement are outside our proposed prototype boundary, subject to instructor agreement. Scope priority does not mean we may omit required features.
Sources:
Project-September2026.pdf, pp. 3–5, 8–9

## Slide 4: Example: reusing a spare monitor
Step | System behavior | Responsible user
1. Publish | Record specifications, condition and availability. | Asset custodian
2. Request | Record the required monitor and suggest matches. | Requester
3. Review | Show compatibility factors and request approval. | Requester and approver
4. Transfer | Confirm release and receipt. Update custody and location. | Releasing and receiving users
5. Track | Record reuse, later repairs and eventual retirement. | Authorized staff
Illustrative workflow for a compatible, available item.
Notes: Suggested presenter: SAEED ALKAABI
Consider a department with a spare monitor and another that needs one. A custodian publishes the monitor with its specifications and condition. The requester enters the required size, connections and timing. The system checks constraints and ranks suitable listings. The requester reviews the explanation and the designated approver authorizes the transfer. After release and receipt, the system updates custody and location and keeps the event history. A later repair or retirement extends that same history. A rejected request leaves ownership unchanged. The recommendation itself never counts as approval. Exact campus approval roles still need validation.
Sources:
Project-September2026.pdf, pp. 3–5, 7–9

## Slide 5: Stakeholders and permissions
Stakeholder | Main responsibility | Data or authority
Department requester | Submit needs and review suitable assets. | Listings and own requests
Asset custodian | Maintain asset details and availability. | Assigned asset records
Designated approver | Approve releases and life-cycle actions. | Approval records
Maintenance staff | Inspect assets and record repair work. | Condition, costs and service history
Procurement / finance / sustainability | Review value assumptions and impact. | Cost and impact reports
System administrator | Manage accounts, roles and audit access. | Access configuration
Proposed role map, to confirm against campus policy.
Notes: Suggested presenter: ALI ALAWADHI
Different users need different permissions. A requester should not be able to approve their own request merely because they can submit it. Custodians maintain assigned assets, approvers authorize actions, and maintenance staff record repairs and condition changes. Procurement and finance help establish defensible replacement-cost assumptions. Sustainability staff interpret impact estimates. The system administrator manages access, but we do not assume that technical administration grants business approval authority. In the detailed requirements, we will map who can view, create, change and approve each type of record. These are proposed responsibilities, not verified university policy.
Sources:
Project-September2026.pdf, pp. 3–4, 7–8

## Slide 6: Requirements gathering
Next validation steps
Discuss scope and approval rules with the instructor.
Interview a custodian or an approved proxy user.
Walk through one request, transfer and repair scenario.
Record findings, priorities and unresolved questions.
Questions to resolve
Who authorizes each action?
Which asset details are mandatory?
What makes a match unacceptable?
Which records support savings and impact estimates?
The initial draft comes from the course documents.
Notes: Suggested presenter: ALI ALAWADHI
We used the complete project description and the Phase 1 slides to derive initial requirements. Next, we propose instructor consultation and a short interview with a custodian or an instructor-approved proxy if actual staff are unavailable. We will use a scenario walkthrough to expose missing steps and permission rules. Each finding should record its source, the requirement it supports, and any unresolved assumption. We will prioritize what is necessary for the first working workflow while retaining the full required project scope. We should not present anticipated answers as interview findings. The appendix FR/NFR exercise needs its own deadline and relationship to Phase 1 confirmed.
Sources:
Project-September2026.pdf, pp. 7–8, 10–12
COSC336_Circular_Campus_Project_Fall2026.pdf, pp. 7, 9–10

## Slide 7: Initial functional requirements
ID | Requirement | Priority
FR-01 | Authenticate users and restrict actions by role and department. | High
FR-02 | Allow custodians to register assets and publish availability. | High
FR-03 | Support search, resource requests, reservations and status tracking. | High
FR-04 | Require approval and receipt before completing a transfer. | High
FR-05 | Retain custody, repair, donation, recycling and disposal history. | High
FR-06 | Notify users of status changes and produce operational reports. | Medium
Proposed priorities describe implementation order.
Notes: Suggested presenter: ALI ALAWADHI
A functional requirement describes what the system must do. These six summaries cover the standard workflow. For example, FR-04 can be refined into a testable rule: when an authorized receiver confirms receipt of an approved transfer, the system shall update custody, location and the audit record together. It shall reject receipt confirmation by an unauthorized user. We will similarly specify mandatory fields, invalid input, reservation conflicts and rejected requests. High priority means necessary to establish the first end-to-end workflow. Medium means a later implementation step, not optional scope. Notifications and operational reports remain part of the minimum prototype.
Sources:
Project-September2026.pdf, pp. 3–4, 8–9, 17–19

## Slide 8: AI requirements and human review
ID | Proposed behavior | Priority
AI-01 | Suggest categories and tags for new asset records. | High
AI-02 | Rank compatible assets and explain the main matching factors. | High
AI-03 | Recommend reuse, repair or other sustainable life-cycle actions. | Medium
AI-04 | Assist with search, request submission and status questions. | Medium
AI-05 | Summarize recorded activity and traceable impact estimates. | Medium
AI output must remain explainable and reviewable.
Notes: Suggested presenter: ALI ALAWADHI
Standard search uses explicit filters and exact fields. Semantic matching can connect different descriptions with the same purpose, but it must still respect hard constraints such as availability and technical compatibility. AI-02 should include reasons, uncertain or missing inputs, and user review. We will compare recommendations against a keyword/filter baseline on the same labelled sample requests. Generated reporting should summarize stored facts and disclose estimation assumptions. AI-03 and AI-04 appear in the full project objectives even though they are not named in the Phase 6 minimum list. We need to confirm their implementation depth with the instructor. Human approval and a usable fallback are essential.
Sources:
Project-September2026.pdf, pp. 4–5, 8–9

## Slide 9: Quality requirements and success criteria
Area | Acceptance target | Planned evidence
Core workflow | Pass 10 agreed end-to-end scenarios. | Recorded test cases
Access control | Reject every unauthorized action in the agreed test matrix. | Positive and negative role tests
Search performance | 95% within 2 seconds, using 500 assets and 10 concurrent users. | Repeatable load test
User acceptance | 4 of 5 testers complete key tasks without help. | Observed task checklist
Match usefulness | An acceptable asset in the top 3 for 16 of 20 feasible requests. | Reviewed labels and baseline comparison
Impact calculations | Reproduce expected values for 10 reuse and repair cases. | Independent calculation checks
Proposed prototype targets. Testing has not started.
Notes: Suggested presenter: HUMAID AL ALI
These targets are proposals for the prototype, not instructor-prescribed numbers or results already achieved. Agree the core scenarios and permission matrix before testing. Document the hardware and dataset for performance testing. For usability, disclose whether testers are actual staff or student proxies and acknowledge the small sample. For matching, prepare 20 requests with at least one compatible sample asset and have the team review suitability labels before evaluation. This target does not imply general model accuracy. Impact tests will check reuse counts, repaired assets, avoided-purchase estimates and diverted mass. Estimated net savings equal avoided replacement cost minus transfer and repair costs for eligible confirmed exchanges. Count each event once. Carbon estimates require a sourced factor and a documented comparison, otherwise leave them unresolved. No campus-wide savings or waste-reduction percentage is claimed.
Sources:
Project-September2026.pdf, pp. 6–9, 18–19
COSC336_Circular_Campus_Project_Fall2026.pdf, p. 8
All numerical thresholds are proposed targets for group and instructor review

## Slide 10: Resources, assumptions and risks
Risk or dependency | Planned response
Limited staff access or asset data | Use clearly labelled sample data and approved proxy feedback.
Too much scope for one semester | Build in increments and confirm the depth of each required feature.
AI cost, outage or poor results | Assess free/low-cost options, cap usage and keep standard search usable.
Weak cost or emissions assumptions | Record sources and calculation assumptions. Flag uncertain estimates.
Conflicting edits or unclear ownership | Use task branches, peer review and each member’s own commits.
Proposed resources: three students, GitHub, VS Code and a sample dataset.
Notes: Suggested presenter: HUMAID AL ALI
A three-person team needs to keep the work manageable without silently dropping required functions. We propose short iterations aligned with the course phases and a peer review before merging each task. Data access, staff availability, AI service cost and deployment resources are dependencies. We have not selected a technology stack or confirmed a paid budget. The initial feasibility study should compare implementation options and costs. Sample data allows development without claiming that the prototype represents live university records. Financial and environmental estimates need explicit assumptions. Shared review and clear task ownership reduce integration and attribution problems.
Sources:
Project-September2026.pdf, pp. 5–9
COSC336_Circular_Campus_Project_Fall2026.pdf, pp. 8–10

## Slide 11: Proposed Phase 1 responsibilities
Member | Proposed lead responsibility | Presentation
SAEED ALKAABI 100063100 | Problem, scope, example workflow and repository coordination | Slides 1–4
ALI ALAWADHI 100063186 | Stakeholders, requirements gathering and initial requirements | Slides 5–8
HUMAID AL ALI 100062914 | Success criteria, resources, risks and project plan | Slides 9–12
The group will confirm this split before starting the assigned sections.
Notes: Suggested presenter: HUMAID AL ALI
This is a proposed allocation rather than a record of completed work. Saeed would lead the overview and repository coordination. Ali would lead stakeholder analysis and requirements. Humaid would lead evaluation criteria, risks and the plan. We can change the allocation after discussing skills and workload. Everyone should review the full document, understand the full system and commit their own section changes. Coordination does not mean one person uploads everybody’s work. We propose a short group review after each section draft and another before the presentation. The speaking split gives each member four slides, approximately two to three minutes.
Sources:
Team names and IDs supplied by Saeed on 14 September 2026
Task and speaking allocation is a proposal
Project-September2026.pdf, pp. 9–10

## Slide 12: Milestones and immediate next steps
Phase | Deliverable | Tentative lab week
1 | Initial plan and requirements gathering | 20 September
2 | Feasibility study | 4 October
3 | Requirements specification | 18 October
4–5 | Architecture and detailed design | 1 November
6 | Draft implementation | 22 November
7–8 | Test cases, final project and demonstration | 6 December
Short iterations within the course phases, with peer review before each handoff.
Notes: Suggested presenter: HUMAID AL ALI
The September project description labels these lab-week dates tentative. It differs from the earlier slides. The announcement asks for a Phase 1 presentation, while Saeed reports later notice, so the exact presentation date and Blackboard deadline remain to be confirmed. The presentation supports the report and does not replace it. The required report sections are title page, introduction, project overview, stakeholder analysis, requirements gathering, initial requirements specification and initial project plan. The repository setup, README and teammate collaborator additions were reported completed in the conversation. We have no completed interview or implementation evidence yet. The group should confirm roles and scope, gather initial feedback, finish the report, and rehearse. The instructor and lab engineer collaborator requirement is still 15 September in both source briefs, so confirm that access once the usernames are available. Confirm whether the appendix FR/NFR exercise is part of Phase 1 or a separate submission. Subsequent phases will also require presentations according to the announcement.
Sources:
Project-September2026.pdf, pp. 7–12
COSC336_Circular_Campus_Project_Fall2026.pdf, pp. 9–11
Phase 1 Report Presentation announcement supplied by Saeed
Presentation timing to be confirmed following Saeed’s update